# ISO 27001:2013 Requirements Traceability

Mandatory documents to be collected:

| # | ISO 27001: 2013 Requirements | Status | Responsible | Due Date | Remarks |
| --- | --- | --- | --- | --- | --- |
|  | Approved COTO | Completed | SMSA - EMSI | 18/11/2021 |  |
|  | Approved Scope | Completed | SMSA - EMSI | 18/11/2021 |  |
|  | Approved SOA | Completed | SMSA - EMSI | 18/11/2021 |  |
|  | Approved Information Security Policy | Completed | SMSA - EMSI | 18/11/2021 |  |
|  | Approved Risk Management Procedure (ISO 9001:2015) | Delayed | SMSA - EMSI | 18/11/2021 |  |
|  | Final Risk Register | Delayed | SMSA - EMSI | 18/11/2021 |  |
|  | Information Security Objectives | Completed | SMSA - EMSI | 17/11/2021 |  |
|  | Approved Document Controlling Procedure (ISO 9001:2015) | Completed | SMSA - EMSI | 18/11/2021 |  |
|  | IT Organizational Structure with roles & responsibilities | Completed | SMSA - EMSI | 18/11/2021 |  |
|  | IT Personnel Job descriptions | Completed | SMSA - EMSI | 18/11/2021 |  |
|  | IT Personnel CVs | Completed | SMSA - EMSI | 18/11/2021 |  |
|  | Awareness Plan | Pending | SMSA - EMSI | 17/11/2021 |  |
|  | Attendance sheet of Security Awareness workshop which given by Mr. Ahmad Radwan | Pending | SMSA - EMSI | 17/11/2021 |  |
|  | Communication plan | Pending | SMSA - EMSI | 17/11/2021 |  |
|  | Approved ISMS policies Manual | Pending | SMSA - EMSI | 18/11/2021 |  |
|  | IT Procedures | Delayed | SMSA - EMSI | 17/11/2021 |  |
|  | IT Forms | Completed | SMSA - EMSI | 17/11/2021 |  |
|  | Final IT Assets Register for DC & IT department | Delayed | SMSA - EMSI | 18/11/2021 |  |
|  | Records of Change requests forms, backup requests, service requests, incidents reports | Pending | SMSA - EMSI | 25/11/2021 |  |
|  | Approved Internal Audit Procedure (ISO 9001:2015) | Completed | SMSA - EMSI | 18/11/2021 |  |
|  | Internal Audit Program | Pending | SMSA - EMSI | 21/11/2021 |  |
|  | Internal Audit Plan | Pending | SMSA - EMSI | 21/11/2021 |  |
|  | Internal Audit Checklist | Pending | SMSA - EMSI | 21/11/2021 |  |
|  | Internal Audit Report | Pending | SMSA - EMSI | 02/12/2021 |  |
|  | Information security Metrics | Completed | SMSA - EMSI | 17/11/2021 |  |
|  | Information security Metrics results along w/ reports (network traffics monitoring, internet bandwidth monitoring, firewall traffics monitoring) | Pending | SMSA - EMSI | 25/11/2021 |  |
|  | Approved Management Review Procedure (ISO 9001:2015) | Completed | SMSA - EMSI | 18/11/2021 |  |
|  | Management Review Meeting Agenda | Pending | SMSA - EMSI | 21/11/2021 |  |
|  | Management Review Meeting outcomes | Pending | SMSA - EMSI | 16/12/2021 |  |
|  | Approved NC Procedure (ISO 9001:2015) | Completed | SMSA - EMSI | 18/11/2021 |  |
|  | Corrective and Preventative action log | Completed | SMSA - EMSI | 23/12/2021 |  |