### Section 1 (Change Summary)

Write it like you’re texting your manager:

- “We will change X from A to B because …”

- Add the implementation date/time.

- If temporary: write the end date (so it doesn’t become “permanent by mistake”).

### Section 2 (Change Type)

Tick the closest type.
This makes it clear who owns the change (Ops/Admin/HR/IT etc.).

### Section 3 (Impact Assessment)

This is the most important part for ISO/regulatory compliance:

- If any “YES”, it proves you considered impacts before changing.

- “N/A” is allowed when it truly doesn’t apply.

### Section 4 (Actions & Controls)

This proves the change is controlled, not just discussed.
Minimum: 1–3 actions is enough for most changes.

### Section 5 (Information Security)

As applicable, indicate the IT asset(s) or system(s) affected by the change, otherwise put N/A.

### Section 6 (Contractor/Third Party)

This closes a common audit gap: contractors making “silent changes”.

### Section 7 (Change Approvals)

Auditors want proof the right people approved:

- Always Owner + Dept Head

- Add HSE/IT/Security/Finance/QRM only when relevant

### Section 8 (Go-live + Post-change Review/ Lessons Learned)

This closes the loop:

- “We approved it”

- “We checked it worked”
This is what makes it effective, not paper.

### Section 9 (Rollback / Reversal Plan)

# This is a contingency procedure used to reverse system, software, or process changes, restoring them to a previous stable state when an update fails or introduces instability

# Filled Example for Staff to Understand

## Example: IT access change (simple)

Section 1

- Title: “Remove shared login from RUH Nasim counter PC”

- What: “We will remove shared user access and assign named accounts to counter staff.”

- Why: “To improve accountability and reduce misuse risk.”

- When: 25/12/2025 10:00

- Temporary? No

Section 2

- Change type: ☑ IT system/software/access

- Responsible dept: ☑ IT

Section 3

- IT/System/Data: ☑ YES

- Security/access: ☑ YES

- Legal/Regulatory: ☑ NO

- Others: ☑ N/A/No

Section 4

- “Create named accounts and remove shared login” — Responsible: IT Supervisor — Due: 25/12 — Evidence: ticket #

- “Brief staff (5 mins) on new login rules” — Responsible: Ops Supervisor — Due: 25/12 — Evidence: attendance sheet

Section 5

- Under “DataType” indicate “shared login RUH Nasim counter PC – KSA 42317”;

- “Asset Owner” indicate “Madhu Kalayathinal, SSC Operations Manager”

Section 6

- Contractor involved? No

Section 7

- Owner + Dept Head signed

- Optional approvals: ☑ IT ☑ Security

Section 8

- Go-live authorized: Yes

- Post-check: “No issues” — closed

Section 9

- “How do we rollback?”

- Inform SSC manager and staff: “Reverting to shared login temporarily due to login issues.”

- Restore shared login access

# - Re-enable the shared account if it was disabled.
- If password was changed, reset to the old password (from backup).
- Verify the account has required POS/application permissions.

- Test on one PC

# Confirm shared login works on one counter PC for basic functions: login → open POS → process test transaction (void after) → print receipt → logout.

- “Responsible Person” - IT Systems Manager

# When MUST the form be filled?

Fill the MOC form before you implement the change when the change may affect any of these:

- safety/health, environment

- operations/service quality/customer commitments

- IT systems/data/access/cybersecurity

- security controls (CCTV, access gates, guards)

- legal/regulatory compliance (permits, authority requirements)

- business continuity (backup, recovery, critical suppliers)

- finance controls (COD, approvals, invoicing controls)

- organizational structure/roles/authority

Simple rule:

If the change can create risk or change responsibility → fill the form.